        ILHAM BOOKSHOP
        PROJECT PROPOSAL
        VERSION #1
Prepared by:
Ann Silonkoi,
Email:anrynsilonkoi@gmail.com
Address:09564,Nairobi.
Date:17/02/2016

Client: Ilham Bookshop manager, Zainab Hussein.

INTRODUCTION
Thank you for the opportunity to submit a proposal for the redesign of the Sample Company website.
Working together, I believe we can create a site that is simple to navigate and has professional yet welcoming design.

PROJECT OBJECTIVES
The main aim of the project is to create awareness of the bookshop for person of age between 16 years and 30 years. Through this website,they will be able to enhance their knowledge and understanding throughout their educational curriculum.

SCOPE
- A working- responsive blog.
- An auto-update function that updates the books.
- No book should be sold on-line.
- The pages should be enough to include all the information needed.
- Include a contacts list with a slot for sending mail.

TEAM
1. Alice Kamande– Software Engineer – allykey@gmail.com,+254720332100.
2. Hussein Mahamud – FrontEnd Developer- hussn58@gmail.com,+254733560870.
3. Kemboi Andrian– Back End Developer- adrian@gmail.com,+254790342678.

TIMELINE

ACTIVITY	DAY	DESCRIPTION	DELIVERABLES
Front End	3 weeks	Putting up the landing page, adding features and navigation.	nil
Back End	1 month	Interacting with database and scripting. Features to allow the administrator to update database.	nil
Blog	25 days	Blog.	nil
Testing	2 days	Testing of the web and reactivity	Face to face
Revisions	1 week	Fixing all ends that require fixing	nil

COSTS

ACTIVITY	AMOUNT	NOTES
Front End	$5,000	Landing pages, adding frameworks and Css animations.
Back End	$10,000	Creating a database allowing for the low level/easy manipulation of the data by the controller.
Middle Ware	$8,000	Putting in the information of the bookstore,updating and uploading books to the website memory.
Blog	$120000	Initialise a blog,add contents and updating by the controller.
Total	$350,000	V.A.T. exclusive

Note: A deposit of 50% is required for commencement of the work. No work will be commenced before this payment.

SIGNATURE:________________________

NAMES:_________________________

POSITION:____________________________

DATE:________________________

SIGNATURE:________________________

NAMES:_________________________

POSITION:____________________________

DATE:________________________.